# Arabic Islamic Religious Search Engine

# Gantt Chart of Development Activities

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Activities** | **Dec ‘19** | **Jan ‘20** | **Feb ‘20** | **Mar ‘20** | **Apr ‘20** |
| **1st Mth** | **2nd Mth** | **3rd Mth** | **4th Mth** | **5th Mth** |
| Data and Requirement Acquisition |  |  |  |  |  |
| **Prototype Development (Stage 1)**  Prototyping with Hadiths |  |  |  |  |  |
| Prototype Testing and Evaluation |  |  |  |  |  |
| **Prototype Development (Stage 2)**  Prototyping with Al-Quran |  |  |  |  |  |
| Prototype Fine Tuning |  |  |  |  |  |
| Prototype Testing and Evaluation |  |  |  |  |  |

# Deliverables Schedule

|  |  |
| --- | --- |
| **Deliverables** | **Deadline** |
| Stage 1 Prototype | 31 January 2020 |
| Stage 2 Prototype | 31 March 2020 |
| Final Testing and Prototypes | 30 April 2020 |

# Budget

|  |  |  |
| --- | --- | --- |
| **Item** | **Amount (MYR)** | **Remark** |
| Salary for development | 3,000.00 | MYR3,000.00 per month x 5 months |
| **TOTAL** | **15,000.00** |  |